|  |  |  |  |
| --- | --- | --- | --- |
|  | Task | Duration (in days) | Dependencies (M- milestone) |
| Init | | | |
|  | Team Charter | 2 days |  |
|  | Project Selection | 2 days | T1 (M1) |
| Business Case/Specification | | | |
|  | Feasibility Study | 4 days | T2 |
|  | Risk Analysis | 2 days |  |
|  | Requirements Engineering | 2 days |  |
|  | Use case Development | 2 days | T5 |
|  | Business proposal | 14 days | T4, T5, T6, (M2) |
| System Design | | | |
|  | System Modelling |  | T5 |
|  | Architectural Design |  | T9 |
|  | UI/UX |  | T8, T9 |
|  | Database Design |  | T8, T9 |
|  | Model Components design |  | T8 (M3) |
| System Development | | | |
|  | Iteration Planning |  | T8 |
|  | First iteration |  | T13 |
|  | Testing |  | T14 |
|  | Reiterate |  | T15 (M4) |
| Validation and Quality Management | | | |
|  | QA/QC |  | M4 |

Tasks and sub-tasks must have been identified and milestones must have been defined. Use as